|  |  |
| --- | --- |
| **PROJECT STATUS REPORT** | |
| **Project Name** | VisuSpeak |
| **For Week Ending** | October 27, 2023 |
| **Project Status** | Green Smiling face with no fill |
| **Status Description** | * Established roles and responsibilities among group members * We have met with our mentor twice and have established mentor expectations, requirements, and a consistent meeting schedule * Have completed extensive research regarding AI models and available datasets * Completed relevant documents and uploaded to GitHub * Currently training the AI model with multiple datasets * Created low-fidelity and high-fidelity prototypes for user interface * Started front end development |
| **Activities—During the Past Week** | |
| - Met with mentor for project progression update and presented required Gantt chart  - Started training the AI model  - Finished documentation for the first scrum  - Finished working on low-fidelity and high-fidelity prototypes  - Started Front End development | |
|  | |
| **Activities—Planned for Next Week** | |
| - Continue front end development with a goal of completing all pages  - Test the front end for compatibility within the test environment  - Continue refining the AI model to test the model and increase accuracy  - Meet with mentor for project updates | |
|  | |
| **Project Issues** | |
| - The first model that we trained (Digital Ocean) lacks accuracy | |
|  | |
| **Project Changes** | |
| So far there are no changes. | |
|  | |